

**Project Status Report**



**Project Name:** Forecasting Module

**Department:** School of Computing and Information Technology

**Focus Area:** SM Hotels and Conventions

**Product/Process:** Forecasting Module



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| Andrey Bryan Buzon | Project Manager |
| Jade Ericson Adriano | Project Developer |
| Nicole Angelyn Lopez | Project Developer |
| Samantha Karin Munar | Project Developer |
| Justin Parado | Project Developer |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | 04/05/17 | Nicole Angelyn Lopez | Document created |
| 2.0 | 04/09/17 | Nicole Angelyn Lopez | * Abstract * Problem Statement * Context Diagram * Use Case Diagram |
|  |  |  |  |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 3](#_Toc77392558)

[2.1 Project Status Report Details 3](#_Toc77392559)

[2.2 Project Status Report Template 3](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 3](#_Toc77392561)

[4 APPENDICES 3](#_Toc77392562)

[4.1 Document Guidelines 3](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 3](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

The Project Status Report is for the benefit of the team in which members would be able to review clarifications about what has been done and which tasks are pending through regular reports. Additionally, the stakeholders may view the milestones appropriated by the team and decide whether or not the milestones are within the project’s best interests.



# PROJECT STATUS REPORT TEMPLATE

## Project Status Report Details

As of now, the project is currently composed of only the documentation from the

project’s phase of understanding the problem domain.

* The project is currently in the planning stage
  + The project is a Revenue Management Tool for SM Hotels and Conventions
  + Revising the project documents as instructed by last term’s panellists.
  + Upon success, the project will have a clearer outline of future activities required for planning and development.
* Risk is if we're not able to gather the technical details they require we aren't able to proceed or create the program they need
* The lack of communication may affect the project greatly, without a proper communication with the client the project may not result a desired output.
* We need to contact the people under the technical department and the marketing department to provide them the module you need.

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  Andrey Bryan Buzon | Date:  06/15/17 | Reporting Period:  06/05/17 to 06/11/17 |
| Project Overall Status:  Project has just finished problem identification and specification stage and is currently on the planning stage for prototype creation. | | |
| Project Summary: The abstract, problem statement, context diagram, data flow diagrams and the use case diagrams were revised per the comments provided by the panelists in the final project presentation during INTSDEV. | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Revise paper according to panelist input | | | | | * Making the problem statement more concise and clear | 04/12/17 | 100% | On Schedule | | * Restructuring the statement of objectives to become more measurable. | 04/12/17 | 100% | On Schedule | | * Correcting operational mistakes seen in the contextual diagram | 04/12/17 | 100% | On Schedule | | * Recreating the data flow diagrams according to the changes made in the conceptual diagram. | 04/12/17 | 100% | On Schedule | | | |
| **Milestone Deliverables scheduled for completion over next period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Finalize who to choose as project advisor and project consultant | | | | | * Find and appoint a project advisor for the project | 06/15/17 | 0% | On Schedule | | * Discuss the general project objectives and facts with the advisor | 06/16/17 | 0% | On Schedule | | * Find and appoint a project consultant | 06/16/17 | 0% | On Schedule | | Meet up with the client sponsor to discuss the project in greater length and specification. | | | | | * Discuss more of the user requirements the sponsors require of the project | 06/16/27 | 0% | Behind Schedule | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | Milestones are yet unlikely to change as the project is still in the last stages of the information-planning stage. | Presently, there are no milestones to be amended as the current ones are mostly finishing touches to the paper which was a requirement last term. | | | |
| **Project** **Budget/Financial Status**   |  |  |  |  | | --- | --- | --- | --- | | **Budget Item** | **Planned Budget** | **Actual Cost** | **Variance/Explanation** | |  |  |  |  | |  |  |  |  | | | |
| **Project Risk Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Risk and Description** | **Risk Chance** | **Risk Impact** | **Risk Priority** | **Change from Last Review** | | * The final program has a chance of becoming inaccurate or ineffective if the technical details are not clarified with the client. | Low | High | High | We understand the general purpose of our project, but we need to know the specific processes (i.e. formula) that the data will go through. | | | |
| **Project Issue Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Issue and Description** | **Project Impact** | **Target Due Date** | **Issue Status** | **Issue Resolution** | | * Limitations stemming from the lack of communication with the client since they are also busy with their work. | Medium | 06/23/17 | Open | The group is currently waiting for news regarding the next meeting with the client. They are also actively seeking methods to contact the client themselves | | * Possibility of going behind schedule if the developers need more experience in programming. | High | 06/23/17 | Open | As students, programming as professionals is not something we experience on a day to day basis, but as we progress with the project, we further solidify the knowledge we gain from our studies. | | | |
| **Project Recommendations**   |  | | --- | | Currently, the team is almost ready to move from the phase of understanding the problem domain and into the building and testing phase. However, much of the user requirements that would need to be obtained from the client are still missing. To address this, the team expresses interest in creating an organized system of meeting with the clients and advisors with clear schedules and more people from specific areas of the company are to be involved. | | | |
| **Objectives for Next Project Status Review**   |  | | --- | | A more structured approach towards building a prototype is required for the next reporting status. That is, the team will be asking more for the assistance with project advisor and representative/s from the client sponsor to be able to clarify user requirements and rudimentary system elements. | | | |
| **Related Project Information**   |  | | --- | | [Replace this text with an attachment or link to other relevant information that can be included with this project status report. Examples include:   * Budget Report Summary  * Issue Record Report  * Scope Change Report  * Project Work Plan  * Project Metrics/Statistics  * Quality Management Review.] | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** Andrey Bryan M. Buzon

Project Manager

**Approved by** Jayvee Cabardo

Project Advisor

Neil Rumbaoa

Client Sponsor



# APPENDICES

## Document Guidelines

## Project Status Report Sections Omitted

